🎬 STREAMFORGE Video Streaming Platform ─────────────────────────────────── Full Development Plan DevOps Portfolio Project · Azure Cloud · March 2026

| 6 Phases Development Stages | 8 Services Microservices | Azure Native Cloud Provider | ~16 Weeks Estimated Timeline |
| --- | --- | --- | --- |

# 1. Project Overview

StreamForge is a personal portfolio project designed to demonstrate advanced DevOps engineering skills through the design, development, and deployment of a production-grade video streaming platform. The platform showcases the ability to architect and operate complex distributed systems on Azure.

## 1.1 Objectives

- Build a functional end-to-end video streaming platform with upload, transcoding, and playback

- Demonstrate proficiency with Azure cloud services and Infrastructure as Code (Terraform)

- Implement a full CI/CD pipeline using GitHub Actions and Azure Container Registry

- Operate a multi-service Kubernetes workload on Azure Kubernetes Service (AKS)

- Showcase observability with Prometheus, Grafana, and Azure Monitor

- Apply security best practices: Azure Key Vault, RBAC, network policies

## 1.2 Project Name

StreamForge — a video streaming platform built for the modern cloud.

🎯 Portfolio Focus The primary goal is not to compete with Netflix — it is to demonstrate you can architect, deploy, secure, and observe a complex multi-service system on Azure. Every technology choice serves that narrative.

# 2. System Architecture

## 2.1 High-Level Architecture

StreamForge follows a microservices architecture deployed on Azure Kubernetes Service. All services are containerized, with infrastructure provisioned via Terraform and deployed through GitHub Actions CI/CD pipelines.

| Layer | Component | Azure Service | Purpose |
| --- | --- | --- | --- |
| Frontend | Next.js + React | AKS Pod | SSR web app & video UI |
| API Gateway | Go API Service | AKS Pod + App Gateway | REST API, auth, routing |
| Worker | Go Transcoder | AKS Pod (async) | FFmpeg video processing |
| Messaging | RabbitMQ | AKS StatefulSet | Async job queue |
| Video Storage | HLS segments + raw | Azure Blob Storage | Object storage for video |
| Relational DB | PostgreSQL | Azure DB for PostgreSQL | Users, content, subs |
| Document DB | MongoDB / Cosmos DB | Azure Cosmos DB (Mongo) | Watch history, prefs |
| Cache | Redis / Valkey | Azure Cache for Redis | Sessions, rate limiting |
| Secrets | Key Vault | Azure Key Vault | Credentials & certs |
| Observability | Prometheus + Grafana | Azure Managed Grafana | Metrics & dashboards |
| CI/CD | GitHub Actions | ACR + AKS Deploy | Build, test, deploy |
| IaC | Terraform | Azure Resource Manager | All infra provisioned |

## 2.2 Data Flow — Video Upload & Playback

| Step | Action | Detail |
| --- | --- | --- |
| 1 | User uploads video | Next.js sends multipart upload to Go API |
| 2 | API stores raw file | Go API uploads raw .mp4 to Azure Blob Storage |
| 3 | Job queued | Go API publishes a transcoding job to RabbitMQ |
| 4 | Transcoding worker picks up job | Go Transcoder consumes message, runs FFmpeg |
| 5 | FFmpeg transcodes | Generates HLS segments at 1080p, 720p, 480p, 360p |
| 6 | Segments stored | HLS .m3u8 playlists and .ts segments saved to Azure Blob |
| 7 | Metadata saved | Video record in PostgreSQL updated: status = ready |
| 8 | User plays video | Next.js Video.js player fetches .m3u8 from Blob URL |
| 9 | Watch event logged | Play event written to Cosmos DB via Go API |

# 3. Technology Stack

## 3.1 Application Stack

| Category | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14 + React | SSR for SEO, App Router for auth-protected routes, TypeScript |
| Video Player | Video.js + HLS.js | HLS adaptive streaming, wide browser support |
| Backend API | Go 1.22 | High concurrency with goroutines, ideal for streaming workloads |
| Transcoder | Go + FFmpeg | Async Go worker consuming RabbitMQ, spawns FFmpeg subprocess |
| Message Queue | RabbitMQ | Decouples upload from transcoding; simpler than Kafka for this scale |
| Relational DB | PostgreSQL (Managed) | Users, subscriptions, content catalog, video metadata |
| Document DB | Cosmos DB (Mongo API) | Watch history, user preferences, flexible schema docs |
| Cache | Azure Cache for Redis | JWT session cache, rate limiting, trending content |
| Auth | JWT (Go, custom) | Demonstrates understanding of token-based auth from scratch |
| Video Storage | Azure Blob Storage | Cost-effective object storage for raw and HLS video files |

## 3.2 DevOps & Infrastructure Stack

| Category | Technology | Purpose |
| --- | --- | --- |
| Cloud Provider | Microsoft Azure | All infrastructure hosted on Azure |
| Container Platform | AKS (Kubernetes) | Orchestrates all application services |
| Container Registry | Azure ACR | Stores Docker images, integrates with AKS natively |
| IaC | Terraform | Provisions AKS, ACR, Blob, PostgreSQL, Cosmos DB, Key Vault |
| CI/CD | GitHub Actions | Build → Test → Push ACR → Deploy to AKS pipeline |
| Secrets Management | Azure Key Vault | DB passwords, JWT secrets, Blob SAS tokens |
| Ingress | Azure App Gateway | HTTPS termination, routing to AKS services |
| Monitoring | Prometheus + Grafana | Custom dashboards: stream health, API latency, worker throughput |
| Logging | Azure Monitor + Loki | Centralized logs from all AKS pods |
| Helm | Helm Charts | Package and version Kubernetes manifests |

# 4. Repository Structure

The project is organised as a monorepo with clear separation between application code, infrastructure, and Kubernetes manifests.

| Path | Description |
| --- | --- |
| streamforge/ | Monorepo root |
| frontend/ | Next.js application (TypeScript, Tailwind CSS) |
| backend/api/ | Go REST API service |
| backend/transcoder/ | Go transcoding worker service |
| infra/terraform/ | All Terraform modules (AKS, ACR, Blob, DB, KV) |
| infra/terraform/modules/aks.tf | AKS cluster configuration |
| infra/terraform/modules/blob.tf | Azure Blob Storage |
| infra/terraform/modules/postgres.tf | Azure DB for PostgreSQL |
| infra/terraform/modules/cosmos.tf | Cosmos DB (Mongo API) |
| infra/terraform/modules/keyvault.tf | Azure Key Vault + secrets |
| infra/terraform/modules/grafana.tf | Azure Managed Grafana |
| k8s/helm/ | Helm charts for each service |
| k8s/helm/frontend/ | Next.js Helm chart |
| k8s/helm/api/ | Go API Helm chart |
| k8s/helm/transcoder/ | Go Transcoder Helm chart |
| k8s/helm/rabbitmq/ | RabbitMQ StatefulSet chart |
| k8s/manifests/monitoring/ | Prometheus + Grafana manifests |
| .github/workflows/ | GitHub Actions CI/CD pipelines |
| .github/workflows/frontend.yml | Build, test, push, deploy frontend |
| .github/workflows/api.yml | Build, test, push, deploy Go API |
| .github/workflows/transcoder.yml | Build, push, deploy transcoder |
| .github/workflows/infra.yml | Terraform plan/apply on infra change |
| docker-compose.yml | Local development environment |
| README.md | Architecture overview + setup guide |

# 5. Development Plan — Phases

📋 Phase Overview The project is structured into 6 phases. Each phase builds on the previous and produces concrete, demonstrable deliverables. Total estimated timeline: 14–16 weeks working part-time.

## Phase 1 — Infrastructure Foundation  (Weeks 1–2)

| Goals | Duration: 2 Weeks | Key Deliverables |
| --- | --- | --- |
| Provision Azure infra Set up IaC Bootstrap registries | - Create Azure subscription and resource group - Write Terraform for AKS cluster (2-node dev config) - Provision Azure Container Registry (ACR) - Provision Azure Blob Storage + containers - Provision Azure DB for PostgreSQL (flexible server) - Provision Cosmos DB with Mongo API - Provision Azure Cache for Redis - Provision Azure Key Vault + access policies - Configure kubectl access to AKS - Install Helm on local machine - Set up GitHub Actions Terraform workflow | - Working AKS cluster accessible via kubectl - All Azure managed services provisioned via Terraform - GitHub Actions workflow: terraform plan on PR, apply on merge - /infra/terraform/ folder with all .tf modules - terraform.tfvars.example committed (no secrets) - README: local setup instructions |

## Phase 2 — Core Backend Services  (Weeks 3–5)

| Goals | Duration: 3 Weeks | Key Deliverables |
| --- | --- | --- |
| Go API Auth DB schema Docker | - Design PostgreSQL schema: users, videos, subscriptions tables - Build Go REST API: user registration, login, JWT auth - Implement video upload endpoint (multipart, writes to Blob) - Implement video metadata CRUD (create, list, get, delete) - Build Go Transcoder worker: consume RabbitMQ, run FFmpeg - FFmpeg: transcode to HLS at 1080p, 720p, 480p, 360p - Write HLS segments + .m3u8 playlists back to Azure Blob - Update PostgreSQL video record: status = processing → ready - Set up RabbitMQ on AKS as StatefulSet - Connect both services to Azure Key Vault for secrets - Write Dockerfiles for api and transcoder services - Add unit tests for key API routes | - Go API Docker image pushed to ACR - Go Transcoder Docker image pushed to ACR - End-to-end: upload video → transcode → HLS in Blob - PostgreSQL schema migrations (using golang-migrate) - Postman / curl test collection for API endpoints - API deployed to AKS via Helm chart |

## Phase 3 — Frontend & Video Player  (Weeks 6–8)

| Goals | Duration: 3 Weeks | Key Deliverables |
| --- | --- | --- |
| Next.js app Video.js player Auth UI Pages | - Scaffold Next.js 14 app with TypeScript + Tailwind CSS - Build auth pages: Register, Login (JWT stored in HTTP-only cookie) - Build dashboard: list of uploaded/available videos - Build video upload page: drag-and-drop file input, progress bar - Integrate Video.js with HLS.js for adaptive streaming - Fetch .m3u8 playlist URL from Go API and pass to Video.js - Build video detail page: title, description, player - Implement watch history: POST to Cosmos DB via Go API - Add API client layer (fetch wrappers) with error handling - Add loading states and basic error boundaries - Write Dockerfile for Next.js service - Deploy to AKS via Helm chart | - Fully functional Next.js frontend deployed on AKS - Video.js player streaming HLS from Azure Blob - Auth flow: register → login → upload → watch - Frontend Docker image in ACR - App Gateway Ingress configured with HTTPS - Demo-ready end-to-end flow |

## Phase 4 — CI/CD Pipelines  (Weeks 9–10)

| Goals | Duration: 2 Weeks | Key Deliverables |
| --- | --- | --- |
| GitHub Actions Auto deploy Quality gates | - Write frontend.yml: lint, type-check, build, push to ACR, helm upgrade - Write api.yml: go vet, go test, build, push to ACR, helm upgrade - Write transcoder.yml: go test, build, push to ACR, helm upgrade - Write infra.yml: terraform fmt, validate, plan on PR; apply on merge - Configure GitHub secrets: AZURE_CREDENTIALS, ACR_LOGIN_SERVER, etc. - Implement environment separation: dev branch vs main branch - Add build caching (Go module cache, Docker layer cache) - Add deployment rollback step on failure - Configure branch protection rules: require CI pass before merge | - All 4 GitHub Actions workflows passing - Any push to main auto-deploys all services to AKS - PR checks: lint + test must pass before merge - Terraform infra changes require manual approval before apply - .github/workflows/ folder with documented workflow files - Screenshot / recording of pipeline runs for portfolio |

## Phase 5 — Observability & Security  (Weeks 11–13)

| Goals | Duration: 3 Weeks | Key Deliverables |
| --- | --- | --- |
| Prometheus Grafana Key Vault Security | - Deploy Prometheus to AKS (kube-prometheus-stack Helm chart) - Instrument Go API with prometheus/client_golang: request count, latency, errors - Instrument Go Transcoder: jobs processed, queue depth, transcode duration - Set up Azure Managed Grafana, connect to Prometheus data source - Build Grafana dashboards: API Overview, Transcoder Throughput, AKS Cluster Health - Configure alerting rules: API error rate > 5%, transcoder queue > 50 - Set up Azure Monitor for AKS logs (Container Insights) - Verify all secrets are sourced from Key Vault (no hardcoded env vars) - Configure Kubernetes network policies (restrict pod-to-pod traffic) - Configure RBAC on AKS: least-privilege service accounts - Enable Azure Defender for Containers (optional) - Run a basic security scan: trivy on all Docker images in CI | - Grafana dashboards with live metrics - Prometheus alerts configured - Zero hardcoded secrets in any manifest or code - Trivy scan step in CI/CD pipelines - Network policies applied to AKS namespaces - Observability screenshots for portfolio README |

## Phase 6 — Polish, Documentation & Demo  (Weeks 14–16)

| Goals | Duration: 2 Weeks | Key Deliverables |
| --- | --- | --- |
| README Demo Portfolio ready | - Write comprehensive README: architecture diagram, setup guide, tech decisions - Create architecture diagram (draw.io or Excalidraw) - Add .env.example and terraform.tfvars.example files - Record a demo video: upload video → pipeline → playback → Grafana - Add cost estimate: approximate monthly Azure spend for this setup - Write a blog post or LinkedIn article about lessons learned - Clean up all TODO comments and dead code - Tag v1.0.0 release on GitHub - Ensure docker-compose.yml works for local dev without Azure - Add architecture section to README with mermaid or image diagram | - GitHub repo: polished, public, with stars-worthy README - Architecture diagram embedded in README - Demo video recorded (Loom or YouTube unlisted) - docker-compose up works for local demo - Portfolio-ready: link in CV and LinkedIn - v1.0.0 GitHub release with release notes |

# 6. Database Design

## 6.1 PostgreSQL Schema (Relational)

| Table | Key Columns |
| --- | --- |
| users | id (UUID), email, password_hash, role (user¦admin), created_at |
| videos | id (UUID), user_id (FK), title, description, status (pending¦processing¦ready¦failed), blob_url, duration_seconds, created_at |
| hls_renditions | id, video_id (FK), resolution (1080p/720p/480p/360p), playlist_url, created_at |
| subscriptions | id, user_id (FK), plan (free¦premium), expires_at, created_at |
| refresh_tokens | id, user_id (FK), token_hash, expires_at, revoked |

## 6.2 Cosmos DB / MongoDB Collections (Document)

| Collection | Document Structure |
| --- | --- |
| watch_history | { user_id, video_id, watched_at, progress_seconds, completed: bool } |
| user_preferences | { user_id, theme, autoplay, quality_preference, notification_settings } |
| video_events | { video_id, event_type (play/pause/seek/end), timestamp, user_id, session_id } |

## 6.3 Redis Key Patterns (Cache)

| Key Pattern | Purpose |
| --- | --- |
| session:{user_id} | JWT session data, TTL 24h |
| ratelimit:{ip}:{endpoint} | Rate limiting counter, TTL 60s |
| video:meta:{video_id} | Cached video metadata, TTL 5m |
| trending:videos | Sorted set of trending video IDs, TTL 15m |

# 7. CI/CD Pipeline Design

## 7.1 Pipeline Flow

Every service follows the same pipeline pattern, triggered on push to the main branch or pull request.

| Step | Stage | Action |
| --- | --- | --- |
| 1 | Code Quality | Run linter (golangci-lint / ESLint) and type check |
| 2 | Test | Run unit tests (go test / jest) with coverage report |
| 3 | Security Scan | Run trivy on source code and Dockerfile |
| 4 | Build Image | docker build with build args from GitHub secrets |
| 5 | Push to ACR | docker push to Azure Container Registry |
| 6 | Deploy (main only) | helm upgrade --install with new image tag on AKS |
| 7 | Smoke Test | curl health endpoint, assert HTTP 200 |
| 8 | Rollback on Failure | kubectl rollout undo if smoke test fails |

## 7.2 GitHub Secrets Required

| Secret | Purpose |
| --- | --- |
| AZURE_CREDENTIALS | Service principal JSON for Azure login |
| ACR_LOGIN_SERVER | e.g. streamforge.azurecr.io |
| ACR_USERNAME | ACR admin username |
| ACR_PASSWORD | ACR admin password |
| AKS_RESOURCE_GROUP | Azure resource group name |
| AKS_CLUSTER_NAME | AKS cluster name |
| TF_BACKEND_STORAGE_KEY | Terraform state storage account key |

# 8. Observability Strategy

## 8.1 Grafana Dashboards

| Dashboard | Key Panels |
| --- | --- |
| API Overview | Request rate, P50/P95/P99 latency, error rate by endpoint, active connections |
| Transcoder Health | Jobs in queue, processing time per video, failure rate, RabbitMQ queue depth |
| AKS Cluster | Pod CPU/memory, node capacity, pod restarts, HPA scaling events |
| User Activity | Active sessions (Redis), uploads per hour, playback events from Cosmos DB |

## 8.2 Key Prometheus Metrics to Instrument

- http_request_duration_seconds — Go API request latency histogram

- http_requests_total — Counter by method, path, status code

- transcode_jobs_total — Counter by status (success, failure)

- transcode_duration_seconds — Histogram of per-video transcode time

- rabbitmq_queue_depth — Gauge of messages waiting in queue

- blob_upload_duration_seconds — Time to upload video to Azure Blob

🔍 DevOps Tip Being able to walk through a Grafana dashboard and explain what each metric means during an interview is extremely impressive. Build dashboards that tell a story about system health.

# 9. Security Best Practices

## 9.1 Secrets Management

- All secrets stored in Azure Key Vault — never in code, manifests, or environment files

- AKS uses Workload Identity (pod-level Azure AD identity) to access Key Vault

- Rotate secrets via Key Vault rotation policy — no manual intervention needed

- terraform.tfvars is in .gitignore — only terraform.tfvars.example is committed

## 9.2 Container Security

- All Docker images built on distroless or alpine base images to minimize attack surface

- Run trivy image scan in CI pipeline — fail build on HIGH/CRITICAL CVEs

- No containers run as root — USER directive in all Dockerfiles

- Image tags are immutable (no :latest in production manifests — use SHA or version tags)

## 9.3 Kubernetes Security

- Kubernetes Network Policies restrict pod-to-pod communication to required paths only

- RBAC: each service uses its own ServiceAccount with least-privilege roles

- Resource limits (CPU/memory) set on all pods — prevents noisy neighbour issues

- Liveness and readiness probes on all services

## 9.4 API Security

- JWT authentication on all protected routes — tokens validated per-request

- Rate limiting via Redis: 100 requests/min per IP on public endpoints

- CORS configured to allow only the frontend origin

- HTTPS enforced at App Gateway ingress — HTTP redirects to HTTPS

# 10. Project Timeline Summary

| Phase | Name | Weeks | Key Outcome |
| --- | --- | --- | --- |
| 1 | Infrastructure Foundation | Weeks 1–2 | AKS + all Azure services running via Terraform |
| 2 | Core Backend Services | Weeks 3–5 | Go API + Transcoder + RabbitMQ fully functional |
| 3 | Frontend & Video Player | Weeks 6–8 | Next.js UI with Video.js HLS streaming |
| 4 | CI/CD Pipelines | Weeks 9–10 | Full GitHub Actions pipeline for all services |
| 5 | Observability & Security | Weeks 11–13 | Grafana dashboards, Prometheus metrics, Key Vault |
| 6 | Polish & Documentation | Weeks 14–16 | Portfolio-ready repo, README, demo video |

# 11. Success Criteria

✅ The project is complete when you can demonstrate the following: These are the checkboxes a DevOps interviewer would mentally run through while reviewing your project.

| # | Success Criterion |
| --- | --- |
| ✅ | A video can be uploaded, transcoded, and played back end-to-end in the browser |
| ✅ | All Azure infrastructure is defined in Terraform and can be destroyed + recreated |
| ✅ | A push to main auto-deploys all services to AKS via GitHub Actions |
| ✅ | Grafana shows live metrics from the Go API and transcoder worker |
| ✅ | Zero hardcoded secrets exist anywhere in the codebase or Kubernetes manifests |
| ✅ | kubectl get pods shows all services Running with 0 restarts after deploy |
| ✅ | docker-compose up starts the full stack locally for demo purposes |
| ✅ | The GitHub README explains the architecture clearly with a diagram |
| ✅ | A demo video or Loom recording exists showing the platform in action |

StreamForge Development Plan · March 2026 · DevOps Portfolio Project Built with Azure · Go · Next.js · Kubernetes · Terraform · GitHub Actions